# BTI Voice — Productization Plan (Selling Track)

Date: 2026-08-18 · Decisions made with Danny · Companion to BTI-Voice-Session-Handoff 3.md and BTI-Voice-TODO.md

Target market (decided): BTI’s own MSP clients — SMBs already buying managed services from Business Technology Insight. Veterinarians possibly later via Talkingvet’s channel. Scale (decided): 1–5 pilot customers in the first 6–12 months.

## 1. The core architectural decision: single-tenant per customer. Do NOT build multi-tenancy.

A full codebase audit (2026-08-18) confirmed:

- Zero tenant awareness anywhere. 16 tables, no org/tenant column on any. ivr_settings is physically constrained to one row (CHECK (id = 1)). contacts.phone_number and agents.username are globally unique. JWT carries {id, username, name} — no org claim. ~40 unscoped queries.

- But it is cleanly single-tenant-per-process. Everything company-specific is an env var (23 of them) or DB data. No shared state between deployments.

- True multi-tenancy = multi-week rewrite touching every route. Not justified below ~5–10 customers.

Decision: one Railway project + one Postgres + one Twilio subaccount per customer. The code already supports this once the blockers below are fixed. Revisit multi-tenancy only if customer count passes ~5 and ops burden (N deploys, N backups, N build pipelines) actually hurts.

### Hard blockers before ANY customer deploy (all trivial, ~1–2 days total)

| # | Blocker | Fix |
| --- | --- | --- |
| 1 | seed.js runs on every boot and creates 5 named BTI employees with passwords like danny123, plus fake vet demo conversations | Gate behind env flag (e.g. SEED_DEMO=true only on BTI’s instance); add a first-admin bootstrap (env ADMIN_USERNAME/ADMIN_PASSWORD or setup wizard) |
| 2 | “Talkingvet” baked into customer-facing strings: after-hours SMS default (db.js:139 + sms.js:68) and the GPT call-summary prompt (voice.js:734-737 — names Talkingvet, vets, and three employees) | Move both to config: ivr_settings column / env COMPANY_NAME + AI_SUMMARY_CONTEXT |
| 3 | ADMIN_KEY fallback 'bti-admin-2026' hardcoded in repo, /admin/activity route has no requireAuth | Remove fallback; require env or 404 |
| 4 | JWT_SECRET random-per-boot if unset — forget it on a new deploy → everyone logged out every redeploy | Add boot-time check that refuses to start in production without it |
| 5 | Twilio webhook validation soft by default | Flip default to strict for customer deploys (TWILIO_STRICT_WEBHOOKS=true in the deploy template) |

### Branding / white-label (moderate, mostly one-time)

- Env-driven branding: COMPANY_NAME, logo URL, window title. ~10 client files hardcode “BTI Voice” (Login.jsx, TitleBar.jsx, App.jsx splash, SettingsTab, index.html title).

- Decision needed: product name. “BTI Voice” works fine if selling under the BTI brand to BTI’s own MSP clients (recommended — it’s the MSP’s brand promise anyway). White-labeling per customer is possible later but each name change means new Electron appId/installer.

- Desktop app is the expensive part of white-label: electron/main.js hardcodes the Railway URL; VITE_API_URL baked at build time; updater pulls from Talkingvet/bti-voice GitHub. Every customer instance needs its own built installer, signing run, and release channel. Recommendation: pilot customers use the browser app (works fully in any browser today). Only build per-customer installers if a pilot demands desktop. This removes the single largest recurring cost.

### Zoho CRM integration = optional add-on, not core product (per Danny 2026-08-18)

The Zoho integration talks to BTI’s Zoho org. External customers won’t have it unless they also run Zoho CRM. The audit confirms Zoho degrades gracefully — every integration point guards on ZOHO_REFRESH_TOKEN; the app is fully functional without it.

- Default customer deploy: no Zoho env vars. Standalone VOIP/SMS app.

- If a customer uses Zoho CRM: connect their org — requires their own OAuth client + refresh token, creating the BTI_Voice custom module (+ unique BTI_Ref field — remember the upsert lesson) in their org, and registering the SMS widget in their Developer Hub. Budget ~half a day per Zoho customer; price it as a setup fee.

- Future: same integration pattern could target other CRMs, but not for pilots.

## 2. Twilio & A2P 10DLC per customer (researched 2026-08-18, Twilio docs cited in session)

Structure: Twilio subaccount per customer under BTI’s account (Twilio’s recommended “ISV architecture #1”). Subaccounts are free, bill to the parent, have their own numbers/Messaging Service/credentials, 1,000 allowed by default. BTI is unambiguously an ISV under Twilio’s test (customers compose their own messages).

One-time BTI setup (do once, before first customer):

- Re-register BTI’s Primary Customer Profile in Trust Hub as “ISV Reseller or Partner” (Console only, ~24h approval). ⚠️ Check whether the existing approved profile can be edited or must be redone — current brand/campaign hang off it.

- SHAKEN/STIR Trust Product on the parent (72h) → all calls get B attestation.

- Request access to Twilio’s Compliance Embeddable (private beta since June 2026) — white-label widget that lets customers self-complete brand/campaign registration.

Per customer (each needs its OWN brand + campaign — no sharing, registered under the CUSTOMER’s EIN and legal identity):

| Step | Time | Cost |
| --- | --- | --- |
| Collect customer data: EIN (exact CP 575 legal name), address, authorized rep w/ company-domain email, live website | 3–10 biz days (the real bottleneck) | — |
| Fix their website: public privacy policy (“mobile numbers not shared with third parties”, frequency, rates), T&C on same domain, compliant opt-in form. Build to the Sept 15, 2026 unified-policy standard | 2–10 biz days | BTI labor |
| Create subaccount, buy number(s) | minutes | $1.15/mo per number |
| Secondary Customer Profile + TrustProduct + Brand (Low-Volume Standard, skip_automatic_sec_vet — right for nearly every SMB; note US LLCs are NEVER eligible for Sole Prop) | ~1 day | $4.50 |
| Campaign (Low-Volume Mixed; PrivacyPolicyUrl + TermsUrl now REQUIRED since 6/30/26) | 10–15 days manual vetting | $15 one-time (non-refundable) + $1.50/mo |
| E911 address per number (MSAG-validated; test with 933) | 30 min | $0.75/mo/number |
| SHAKEN/STIR secondary profile → A attestation (parallel with campaign vetting) | 24h + 72h | — |

Realistic onboarding calendar: ~2.5 weeks best case, 4–6 weeks typical. Voice can go live in ~3 days while SMS vetting runs — sell voice-first activation.

Limits that matter: Low-Volume Standard = 2,000 segments/day to T-Mobile (~6,000/day total), 3.75 MPS on Low-Volume Mixed — plenty for an SMB. T-Mobile caps are per-EIN across ALL providers. Max 5 brands per EIN; an email/street address may appear in max 10 TCR registrations ecosystem-wide.

Compliance obligations BTI carries as reseller:

- Twilio’s STOP handling is per-number — the app’s own contacts.opted_out (already built ✓) is the real suppression list; keep it authoritative across all of a customer’s numbers.

- Store consent records (timestamp, method, disclosure text) per contact — not built yet; needed before external SMS.

- HELP reply must contain the customer’s brand name (Advanced Opt-Out config per Messaging Service).

- FCC revocation rules (2025–26): honor any reasonable opt-out means within 10 business days; cross-subject revocation in force since 4/11/26.

- Delete campaigns when a customer churns or the $1.50/mo runs forever.

- Telecom taxes/USF: if BTI bills for voice service it may inherit remittance obligations — ask BTI’s accountant before first invoice; this is the cited margin-killer in white-label VoIP.

## 3. Pricing (researched 2026-08-18; competitor prices from 2026 sources, verify before publishing)

Competitive band for the same feature set (shared SMS inbox + calling + IVR + AI transcription/summaries + CRM logging): $23–$50/user/mo — Quo Business $23 (annual), Dialpad Pro $25 (3-seat min), RingCentral Advanced $35 monthly (+$60/user for Conversation Intelligence!), JustCall Pro $49, Aircall Pro $50 (3-seat min). RingCentral meters SMS (25–200/user/mo — useless for a team inbox); several meter or gate AI.

BTI’s COGS for a typical 10-user client (3,000 SMS segments, 4,000 call min/mo): ≈ $111/mo (~$11/user) in Twilio + share of one Railway project (~$5–20/mo) + OpenAI (cents) + ~$3/mo compliance fees.

Recommendation: $35/user/month, monthly, no seat minimum, AI included, unlimited-with-fair-use SMS/voice.

- ~65–70% gross margin — top of the white-label VoIP band (agent/reseller programs pay 30–50%).

- 13–27% of a typical $150–200/user/mo managed-services bill — a normal MSP add-on ratio.

- Cheaper than the equivalent name-brand config, with AI that RingCentral charges +$60/user for.

- One-time onboarding fee: $250–$500 to cover A2P registration labor, website compliance fixes, E911 setup. (Pure pass-through fees are only ~$20; the labor is the cost.)

- Zoho CRM integration add-on: one-time setup fee (~half day labor) for customers on Zoho.

- Fair-use policy + per-account usage monitoring from day one — one heavy-dialer client can invert the margin. Add a usage report/alert before first customer.

- Billing for 1–5 pilots: invoice through whatever BTI already bills MSP clients with (likely Zoho Books — connected here). No billing automation needed yet.

Honest gaps vs incumbents (know before pitching): no desk-phone/SIP support, no 99.999% SLA (single Railway region), no SOC 2/HIPAA posture (avoid healthcare/legal clients initially), no call queues/barge/whisper/power dialer. And BTI becomes the telecom support desk: porting, carrier filtering, spam-label remediation.

## 4. Security hardening — re-scoped for single-tenant

The deferred audit items, reassessed now that each customer is an isolated deploy:

| Item | Verdict for single-tenant |
| --- | --- |
| “Send as another agent” + call-control-by-SID | Stays intra-company per deploy — acceptable for pilot SMBs; document it. Lock down before any multi-tenant future. |
| Media/recording JWT-in-URL | Still fix before external customers — recordings of THEIR customers’ calls. Short-lived per-resource tokens. |
| Updater endpoint auth / installer integrity | Moot if pilots are browser-only (recommended). Revisit only if shipping installers. |
| ZOHO_WIDGET_KEY shared-secret model | Per-deploy key = per-customer key. Acceptable; rotate per customer. |
| Per-tenant data isolation | Solved by architecture (separate DB per customer). |
| NEW: seed/ADMIN_KEY/JWT_SECRET/strict-webhooks | The §1 blocker list. |

Also required before external customers: default passwords eliminated (bootstrap flow, no username123 pattern), and the per-number inbound call routing item below.

## 5. Product work required (beyond hardening)

- Per-number inbound call routing — all numbers currently hit one global IVR (ivr_settings CHECK (id=1), webhook never reads req.body.To). Within one customer’s deploy this still matters (multiple numbers → different greetings/routing). Promote from backlog; design: key ivr_settings/ivr_menus by number or add a number→config mapping.

- First-run bootstrap — create admin account, company name, timezone, business hours on first boot instead of seeded users.

- Consent-record storage — per-contact opt-in evidence (timestamp, method, text shown). Small schema addition; required for A2P audits.

- Usage monitoring/report — per-deploy monthly minutes/segments summary for fair-use enforcement and margin tracking.

- Deploy runbook + env template — checklist of all 23 env vars with per-customer values; JWT_SECRET generation; strict webhooks on; Railway project naming convention.

- (Optional, per Zoho customer) Scripted creation of the BTI_Voice module + unique BTI_Ref field in a customer’s Zoho org.

## 6. Sequenced roadmap

Phase 0 — Foundation (~1–2 weeks, BTI-internal, start now)

- Fix the 5 hard blockers (§1) — 1–2 days

- Brandable strings via config — 1 day

- Bootstrap flow replacing seed — 1–2 days

- Consent-record storage — 1 day

- Twilio: ISV Primary Profile + parent SHAKEN/STIR + Compliance Embeddable beta request — mostly wait time, run in parallel

- Deploy runbook + env template — half day

- Record demo video from BTI-Voice-Demo-Video-Script.md — parallel, any time

Phase 1 — First pilot (~4–6 weeks calendar, ~2–3 days BTI labor)

- Pick the friendliest existing MSP client; send intake form + website checklist the day they say yes

- Spin up Railway project + subaccount; voice live in ~days; SMS after campaign vetting

- Browser app only; $35/user/mo + onboarding fee; watch usage weekly

Phase 2 — Pilots 2–5 (repeat Phase 1; refine runbook each time)

- Per-number IVR routing when a customer needs a second number

- Media-token hardening before or during first pilot

- Ask accountant about telecom tax treatment before first invoice

Phase 3 — Decide at ~5 customers: multi-tenancy vs continue cloning; desktop installers; SOC 2; other-CRM integrations; Talkingvet vet-market channel.

## 7. Open decisions for Danny

- Product name/brand for external sale — keep “BTI Voice”? (Recommended for MSP-channel sales.)

- First pilot candidate — which MSP client?

- Pricing sign-off — $35/user/mo + $250–500 onboarding, monthly billing, fair-use policy.

- Browser-only for pilots — confirm desktop installer is NOT offered initially.

- Telecom tax question to the accountant — research done, see §8; the specific asks for the accountant are listed there.

- Whether BTI’s existing Twilio account converts to ISV profile cleanly or needs Twilio Support (existing A2P campaign must not break — BTI’s own traffic keeps running on the parent account either way).

## 8. Telecom tax & regulatory exposure (researched 2026-08-18 — for the accountant; not legal/tax advice)

Bottom line: billing $35/user/mo in BTI’s name for bundled calling+SMS makes BTI a retail “interconnected VoIP provider” under FCC rules (47 CFR §9.3) and Florida law (Fla. Stat. §365.172) — riding on Twilio does NOT exempt a reseller, and Twilio’s docs say so explicitly. Obligations are not transferable by contract.

What attaches if BTI bills bundled telecom in its own name:

| Obligation | Reality at BTI’s scale (≤50 users, ≤$21k/yr) |
| --- | --- |
| FCC: FRN registration + annual Form 499-A | Mandatory. But BTI is de minimis (USF liability ≈ $5.3k safe-harbor calc < $10k threshold) → files 499-A annually, pays $0 USF, no quarterly 499-Q. Keeps paying Twilio’s USF pass-through (de minimis filers can’t give valid reseller certs). |
| FCC regulatory fee / TRS / NANPA / LNP | Exempt (<$1,000) or trivial (tens of dollars). |
| FCC non-tax: CPNI cert (Mar 1), Robocall Mitigation DB, 911 rules | Apply regardless of size. |
| Florida CST | The big one: ~7.44% state + local = ~12–15% all-in, applies to business VoIP. Register (DR-1), file monthly DR-700016. Bundling trap: one $35 price → whole $35 taxable unless telecom is separately stated/allocated in books kept in the ordinary course. |
| Florida E911 fee | $0.40/line/mo, BTI (the biller) collects & remits monthly to the FL E911 Board — Twilio’s $0.75 e911 charge is a routing service fee, NOT this surcharge. |

Compliance burden if registering: ~4 one-time registrations + ~27–30 filings/yr (mostly monthly FL returns). Outsourced ≈ $3k–10k/yr (single 499-A prep ~$799; small-provider shops: Commpliance Group, Inteserra, Thomas Lynch) — potentially 15–50% of gross revenue at 5-customer scale. The admin, not the tax, is the problem.

Structuring alternatives small resellers use:

- A. Agent model (leading candidate — fits the per-customer-subaccount architecture): customer contracts/pays Twilio directly for the telecom (their own subaccount billed to them); BTI bills only software/management. Arguably no provider status → no 499, no CST on BTI’s invoice, no 911 remittance. Substance must match the label.

- B. Partial unbundling: separately state “software/management $X” vs “voice/text $Y” on the invoice — shrinks the CST base to $Y and clarifies the 499 revenue; provider obligations still attach to the $Y.

- C. Register + outsource (costs above).

Enforcement reality: nobody hunts $20k/yr operators, but exposure is a 5-yr (or open-ended for never-filed returns) lookback that surfaces in audits or M&A due diligence; a pending FCC “Know-Your-Upstream-Provider” rule may force Twilio to demand resellers’ FCC registrations — the likely discovery vector. Precedent: $153k proposed forfeiture vs a small iVoIP provider (PayG/SkySwitch).

Ask the accountant specifically: (1) what software-vs-telecom allocation Florida DOR will accept for the bundle — get the method in writing in the books BEFORE the first invoice; (2) does the agent model keep BTI out of provider status entirely; (3) whether to register for FL CST regardless. Unverified: whether Twilio honors an FL CST resale certificate (their docs suggest no for state telecom taxes — ask taxforms@twilio.com); FL limitations period on never-filed CST returns.